Risk-Based Test Strategy and Coverage Plan

Insurance Claims Processing Platform (Auto, Health, Property)

Prepared by: Arul Amirtharaj   |   October 2026

# 1. Executive Summary

The claims platform tests every feature to the same depth. Half of production incidents come from two areas, claims calculation and third-party integrations, and those are exactly the areas with no test automation. Regression testing is manual, its coverage is unknown, and there are no shared quality metrics. As a result, the riskiest code gets the same attention as the least risky code, and nobody can say with evidence whether a release is safe.

This strategy rests on three moves:

- Test in proportion to risk. Score every module and integration on likelihood and impact, place it in one of three tiers, and set test depth, automation targets and release gates by tier.

- Close the automation gap where incidents originate. Build data-driven calculation tests, consumer-driven contract tests and service virtualization for integrations first, before investing in UI automation.

- Make quality visible. Link requirements and business rules to tests so coverage can be measured, and track a small set of metrics for claims accuracy, integration reliability and customer experience, enforced through release gates.

Targets after two quarters: a 50% reduction in calculation and integration incidents; at least 90% of Tier 1 business rules covered by automated tests; the bi-weekly regression cycle cut from days of manual effort to under 4 hours, mostly automated; and a single quality dashboard used in every release decision.

# 2. Current State and Assumptions

## 2.1 What the problem statement tells us

| Observation | Consequence | Response in this strategy |
| --- | --- | --- |
| 50% of incidents are calculation errors or integration failures | Quality effort is not aimed where failures happen | Both areas rated Tier 1; they get automation first (Sections 4.1, 4.2, 6) |
| Automation only for platform services | Product modules and integrations rely on slow, manual checks | Automate product calculation logic and integration contracts first |
| Manual regression with unknown coverage | Release decisions are based on opinion rather than evidence | Traceability matrix and coverage baseline in the first 4 weeks (Section 5) |
| All features tested equally | Low-risk areas consume effort that high-risk areas need | Risk scoring and tiered test depth (Section 3) |
| No central strategy or metrics | Each of the 8 teams works differently; quality cannot be compared | QA guild, shared metrics and release gates (Sections 7, 8) |
| Mixed legacy and microservices | Legacy code is hard to unit test, and service boundaries change often | Test legacy at its API boundary; protect services with contract tests |
| 1 QA engineer to 2 developers per team; bi-weekly releases | QA capacity cannot cover manual regression of everything every two weeks | Developers own unit and contract tests; QA owns risk, strategy and higher-level testing |

## 2.2 Assumptions (to be confirmed in the first two weeks)

The brief leaves some details open. This strategy assumes the following and states each assumption so it can be checked:

- The claim lifecycle is: first notice of loss (FNOL) → validation → coverage verification → assignment and assessment → calculation → approval → payment → recovery and close.

- Policy data lives in a legacy policy administration system that the platform queries during coverage verification.

- Third-party integrations include: independent assessors and repair networks (auto, property), medical providers and clearing houses (health), payment gateways and banks, fraud scoring, document capture/OCR, and regulatory reporting.

- Health claims involve protected health information and all products handle personal data, so privacy regulation applies (for example HIPAA or GDPR, depending on the market).

- Manual regression for a quarterly release takes roughly one week of combined QA effort. This figure becomes the baseline to improve against.

# 3. Risk Assessment

## 3.1 Scoring model

Each module, integration and business capability is scored as Risk = Likelihood × Impact, with each factor on a 1–5 scale. Scoring is done in a 90-minute workshop with QA, developers, product owners and a claims subject-matter expert, so the result reflects business impact and not only technical opinion.

| Factor | What raises the score |
| --- | --- |
| Likelihood | Frequent change; complex business rules; legacy code; past incidents and defect density; dependence on external systems; no automated tests |
| Impact | Financial loss (over- or under-payment); regulatory or compliance breach; harm to the customer (delayed payment, wrong denial); claim volume affected; reputational damage |

Scores map to three tiers: Tier 1 (15–25) critical, Tier 2 (8–14) significant, Tier 3 (1–7) low. The register is re-scored every quarter, and immediately after any Severity 1 or 2 production incident.

## 3.2 Initial risk register

The scores below are an initial view based on the incident pattern in the brief. The first workshop confirms or adjusts them.

| Area | Example failure | L | I | Score | Tier |
| --- | --- | --- | --- | --- | --- |
| Health claim calculation | Deductible, co-pay or out-of-pocket maximum applied wrongly; coordination of benefits error | 5 | 5 | 25 | Tier 1 |
| Auto claim calculation | Depreciation, total-loss threshold or salvage value miscalculated | 4 | 5 | 20 | Tier 1 |
| Property claim calculation | Actual cash value vs. replacement cost, sublimits, catastrophe deductibles | 4 | 5 | 20 | Tier 1 |
| Third-party assessor integration | Estimate imported with missing lines or wrong currency; status never updated | 4 | 4 | 16 | Tier 1 |
| Legacy policy admin lookup | Coverage verified against an out-of-date or wrong policy version | 4 | 4 | 16 | Tier 1 |
| Payment gateway / bank integration | Duplicate or missing payment after a timeout or retry | 3 | 5 | 15 | Tier 1 |
| Medical provider / clearing house | Claim file rejected or mapped to the wrong procedure code | 3 | 4 | 12 | Tier 2 |
| Fraud scoring service | Service unavailable, so claims are auto-approved or stuck | 3 | 4 | 12 | Tier 2 |
| Regulatory reporting | Late or incorrect statutory report | 2 | 5 | 10 | Tier 2 |
| Authentication and roles (platform) | Assessor can approve their own estimate; data exposed to the wrong user | 2 | 5 | 10 | Tier 2 |
| Customer FNOL portal | Claim submission fails on mobile; uploads lost | 3 | 3 | 9 | Tier 2 |
| Document capture / OCR | Extracted values wrong; documents not attached to the claim | 3 | 3 | 9 | Tier 2 |
| Agent workbench search and reports | Filters or exports incorrect | 2 | 3 | 6 | Tier 3 |
| Notifications (email/SMS) | Status message delayed or wrongly worded | 2 | 2 | 4 | Tier 3 |

## 3.3 What each tier means in practice

|  | Tier 1 — Critical | Tier 2 — Significant | Tier 3 — Low |
| --- | --- | --- | --- |
| Test design | Full technique set: decision tables, boundary values, equivalence classes, negative and failure-mode tests | Main paths, key boundaries and the most likely negative cases | Happy path and smoke checks |
| Automation target | ≥ 90% of business rules and contracts | ≥ 70% of requirements | Smoke level; automate when cheap |
| Regression | Every commit (calculation, contract) and every release | Nightly and every release | Release smoke; full run quarterly |
| Exploratory testing | Chartered session each sprint on changed areas | Chartered session each release | Ad hoc |
| Non-functional | Performance, resilience and security tested each major release | Security scan each release; performance quarterly | Covered by platform-level scans |
| Release gate | Blocking: zero open Critical/High defects; QA and product owner sign-off | Blocking on Critical defects only | Non-blocking; tracked |

This is where the effort comes from: Tier 3 areas stop receiving full manual regression every two weeks, and that time goes to Tier 1.

# 4. Test Strategy by Focus Area

## 4.1 Claims calculation accuracy

Calculation is the largest single source of incidents and has the highest financial impact. The aim is to test the calculation logic directly and exhaustively, independent of the UI.

- Business rules as a catalogue. Every rule (deductible order, co-pay, sublimits, depreciation schedules, total-loss threshold, rounding) gets an ID and a decision table agreed with claims experts and product owners in three-amigos sessions. The decision table is the test oracle.

- Data-driven tests at the service/API level. Each decision table row becomes a test case kept in a CSV or spreadsheet that business analysts can read and extend. One parameterized test executes all rows against the calculation service, so adding a rule means adding rows, not code.

- Boundary value analysis. For example: deductible met exactly or missed by 0.01; out-of-pocket maximum reached part-way through a claim; repair cost at exactly the total-loss threshold; payout at the coverage limit; policy effective-date boundaries and time zones; currency rounding.

- Invariant (property-based) tests. Generate thousands of random valid claims and check rules that must always hold: payout is never negative and never exceeds the limit; payout + deductible + member share = allowed amount; recalculating the same claim gives the same result.

- Parallel run (golden master) against the legacy engine. Replay a masked sample of historical claims through both the current and the new or changed calculation path, and compare the results to the cent. Every difference is triaged before release. This is the fastest way to cover legacy logic that has no documentation.

- Product-specific packs. Health: deductibles, co-insurance, out-of-network rules, coordination of benefits. Auto: depreciation, total loss, salvage, rental limits. Property: actual cash value vs. replacement cost, holdback release, catastrophe deductibles, sublimits.

Example: decision-table rows for an auto total-loss rule (assumed threshold: 75% of actual cash value)

| Rule ID | Actual cash value | Repair estimate | Deductible | Expected outcome |
| --- | --- | --- | --- | --- |
| AUTO-TL-01 | 20,000 | 14,999.99 | 500 | Repair; payout 14,499.99 |
| AUTO-TL-02 | 20,000 | 15,000.00 | 500 | Total loss; payout 19,500.00 less salvage |
| AUTO-TL-03 | 20,000 | 22,000.00 | 500 | Total loss; payout capped at actual cash value less deductible |
| AUTO-TL-04 | 20,000 | 400.00 | 500 | No payout; below deductible; customer notified |

## 4.2 Integration reliability

Integration failures are the other half of the incident problem. Many of them happen at boundaries the platform does not control, so the strategy combines contract testing (are we compatible?), virtualization (can we test without the partner?) and resilience testing (do we fail safely?).

- Consumer-driven contract tests (Pact). Every internal service-to-service call and every adapter in front of a legacy system or third party publishes a contract. Providers verify those contracts in their pipelines, and a "can-I-deploy" check blocks a release that would break a consumer. This catches breaking API changes between the 8 teams before they reach a shared environment.

- Service virtualization (WireMock). Each third party gets a virtual service that simulates success, validation errors, 4xx/5xx responses, timeouts, slow responses, malformed payloads and duplicate callbacks. Teams can then test failure paths on demand, which partner sandboxes rarely allow.

- Resilience and idempotency. Test retries, timeouts, circuit breakers and dead-letter queues. Payment calls must use idempotency keys: a test sends the same payment twice after a timeout and asserts exactly one disbursement.

- Schema and mapping tests. Validate inbound and outbound payloads against schemas, and test the field mappings (procedure codes, currencies, units, date formats) where many integration defects hide.

- Partner sandbox end-to-end tests. A small nightly suite runs the main flow against each partner's real sandbox to catch changes on their side.

- Production reconciliation and synthetic checks. A daily job reconciles approved claims against payment confirmations, and synthetic transactions exercise each integration every few minutes, so failures are detected in minutes, not when a customer calls.

## 4.3 Customer, agent and assessor journeys

- Critical-journey end-to-end tests, limited to about 10–15 per product. Examples: customer files a claim and uploads photos; agent triages, adjusts and approves; assessor receives an assignment and submits an estimate; customer tracks status through to payment.

- Role and permission tests at API level for all three user types, for example an assessor cannot approve a payment and a customer cannot see another customer's claim.

- Usability and accessibility for the customer portal: WCAG 2.1 AA checks, mobile and cross-browser runs, and exploratory sessions focused on stressed users filing a claim after an accident or loss.

- Exploratory testing charters for each Tier 1 and Tier 2 change, time-boxed and with findings recorded, so testers spend their time on what scripts cannot find.

## 4.4 Non-functional testing

- Performance: load tests modeled on catastrophe events, when property claims can rise to many times normal volume within hours. Includes surge FNOL submission, calculation throughput and third-party back-pressure.

- Security and privacy: OWASP-based testing and automated scanning in the pipeline; access control for personal and health data; no production personal data in test environments.

- Resilience: fault injection (for example Toxiproxy) in staging to confirm the platform degrades safely when a partner or legacy system is down.

## 4.5 Test data and environments

- Synthetic claim generators per product (policy, claimant, loss, estimate) let tests create their own data instead of relying on shared records.

- A masked, production-derived claim set for parallel runs and for realistic edge cases.

- Virtual services remove the dependency on unstable partner sandboxes for daily work, and containerized environments let each team test in isolation before the shared integration stage.

# 5. Coverage Plan

## 5.1 Making coverage measurable

- Inventory (weeks 1–3). Collect every existing manual regression case and automated test. Map each one to a module, a business rule or requirement, and a risk tier. Mark duplicates and obsolete cases for retirement.

- Baseline (week 4). Report requirement coverage by tier and by test level. This is the first time coverage becomes known, and the baseline every target is measured against.

- Traceability from then on. Requirements and rules live in Jira; test cases live in a test management tool (for example Xray) linked to them; automated tests carry the requirement ID as a tag, so results flow back into coverage automatically.

- Definition of done. A story is done only when its tests are linked and passing, at the level its tier requires.

## 5.2 Target coverage by area and test level

● = primary coverage at this level   ◐ = partial or selective   — = not applicable

| Area | Unit | Calc / API | Contract | Virtualized integration | E2E UI | Exploratory | NFR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Claims calculation (all products) | ● | ● | ◐ | — | ◐ | ● | ◐ |
| Third-party integrations | ◐ | ● | ● | ● | ◐ | ◐ | ● |
| Legacy policy admin | — | ● | ● | ● | ◐ | ◐ | ◐ |
| Platform services | ● | ● | ● | ◐ | — | ◐ | ● |
| Customer / agent / assessor UI | ◐ | ◐ | — | — | ● | ● | ● |
| Roles and permissions | ◐ | ● | — | — | ◐ | ◐ | ● |

## 5.3 Regression strategy

| Suite | When | Scope | Target duration |
| --- | --- | --- | --- |
| Smoke | Every deployment to any environment | Health checks; one claim per product end to end; integration heartbeats | < 10 minutes |
| Risk-based regression | Every bi-weekly release | All Tier 1 suites, plus Tier 2 suites for areas changed (chosen by impact analysis) | < 4 hours, mostly automated |
| Full regression | Quarterly major release | All tiers; parallel run; performance and resilience; exploratory sessions on Tier 1 | 2–3 days, down from about 1 week |

# 6. Automation Recommendations

## 6.1 Order of investment

Automation is introduced in the order that removes the most incident risk per unit of effort:

- Data-driven calculation tests for health, then auto, then property.

- Contract tests on the five Tier 1 integration boundaries.

- Virtual services for the payment gateway and the assessor network, including failure modes.

- API regression suites for the product modules, which currently have none.

- Parallel-run harness comparing the legacy and current calculation results.

- A small critical-journey UI suite per product.

Target shape of the suite: about 60% unit, 25% service/API and calculation, 10% contract and integration, 5% end-to-end UI. UI tests are deliberately few, because they are slow and fragile, and the risks in this platform sit in logic and boundaries, not in screens.

## 6.2 Recommended tooling

| Need | Recommendation | Reason |
| --- | --- | --- |
| Unit and calculation tests | The team's existing stack (e.g. JUnit 5 / pytest) with parameterized tests | No new language to learn; decision tables run as data |
| Contract testing | Pact with a Pact Broker | Consumer-driven contracts plus a can-I-deploy gate across 8 teams |
| Service virtualization | WireMock | Simulates partners and failure modes; runs in CI containers |
| API and UI end-to-end | Playwright (API and browser) | One framework for both; fast, reliable, good tracing |
| Performance | k6 | Scripted load tests that fit into the pipeline |
| Security | OWASP ZAP and static analysis in CI | Automated baseline on every build |
| Resilience | Toxiproxy | Inject latency and outages between services |
| Test management and traceability | Jira with Xray | Links requirements, tests and results for coverage reporting |
| Reporting | Allure reports and a Grafana dashboard | Shared view of results and metrics across teams |

Where a team already has a working tool, it keeps it. Consistency matters most for contracts, reporting and test management, because those cross team boundaries.

## 6.3 Pipeline integration

| Stage | Tests run | Time budget | Gate |
| --- | --- | --- | --- |
| Commit / pull request | Unit, calculation decision tables, consumer contract generation, static and security scans | < 10 min | Merge blocked on failure |
| Merge to main | Provider contract verification, API tests, virtualized integration tests | < 30 min | can-I-deploy check |
| Nightly | Critical UI journeys, partner sandbox tests, performance baseline, invariant tests | < 2 hours | Failures triaged next morning |
| Release candidate | Risk-based regression, exploratory sessions on Tier 1 changes | < 4 hours (automated) | Release gate (Section 7.2) |
| Quarterly release | Full regression, parallel run, load and resilience tests | 2–3 days | Major release sign-off |

## 6.4 Keeping automation trustworthy

- Flaky-test policy: a flaky test is quarantined within 24 hours and fixed or deleted within one sprint. Target flaky rate below 2%.

- Shared framework: the platform teams, which already have automation, own a common test framework and pipeline templates that the product and integration teams reuse.

- Test code is production code: it is reviewed, versioned and refactored like the application.

- Developers write unit and contract tests; QA engineers design the risk-based coverage, the calculation decision tables and exploratory charters, and pair on automation.

# 7. Metrics and Quality Gates

## 7.1 Quality metrics

Metrics are few and tied to outcomes. Counts of test cases or test runs are deliberately excluded, because they reward activity, not quality.

| Category | Metric | Definition | Target (after 2 quarters) |
| --- | --- | --- | --- |
| Claims accuracy | Payout accuracy rate | Share of audited claims paid correctly (monthly sample) | ≥ 99.5% |
|  | Calculation defect leakage | Calculation defects found in production ÷ all calculation defects | < 5% |
|  | Parallel-run differences | Unexplained differences between engines per release | 0 |
|  | Claims reopened for payment error | Reopened claims ÷ closed claims | < 1% |
| Integration reliability | Integration incidents | Production incidents caused by integrations per release | −50% vs. baseline |
|  | Contract coverage | Tier 1 integration boundaries covered by contract tests | 100% |
|  | Integration success rate | Successful third-party calls (after retries) | ≥ 99.5% |
|  | Mean time to detect | From failure to alert for integration issues | < 15 min |
| Customer experience | Claim cycle time | FNOL to payment, by product | −15% vs. baseline |
|  | Customer-reported defects | Defects raised by customers or agents per release | −40% vs. baseline |
|  | Critical-journey availability | Synthetic monitoring of FNOL, status and payment journeys | ≥ 99.9% |
|  | Post-claim satisfaction | CSAT survey after claim closure | Upward trend |
| Test effectiveness | Requirement coverage by tier | Rules and requirements with linked, passing tests | T1 ≥ 90%, T2 ≥ 70% |
|  | Defect removal efficiency | Defects found before release ÷ all defects | ≥ 95% |
|  | Regression cycle time | Elapsed time for bi-weekly regression | < 4 hours |
|  | Escaped defects by tier | Production defects per tier per release | Zero Critical in Tier 1 |

## 7.2 Release gates

| Gate | Criteria |
| --- | --- |
| Bi-weekly release | All Tier 1 automated suites pass; no open Critical or High defects in Tier 1 areas; all contracts verified; risk-based regression complete; exploratory notes reviewed for Tier 1 changes |
| Quarterly major release | All of the above, plus: full regression complete; parallel run with zero unexplained differences; performance within agreed limits at catastrophe-level load; security scan with no High findings; QA guild and product owner sign-off |
| Hotfix | Smoke suite plus the automated suites for the affected area; regression test added for the defect before closure |

## 7.3 Reporting rhythm

- Per sprint: each team reviews its coverage and escaped defects in its retrospective.

- Per release: the quality dashboard is the basis of the go/no-go decision.

- Monthly: a quality review with engineering and product leadership, focused on trends.

- Quarterly: risk register re-scored, targets revisited.

# 8. Organization and Governance

- QA guild: the 8 QA engineers meet weekly, led by a test strategy owner (QA lead). The guild owns this strategy, the risk register, shared standards and the metrics dashboard.

- Ownership by team type: product teams own the calculation decision tables and tests for their product; integration teams own contracts, virtual services and partner sandbox tests; platform teams own the shared framework, pipelines and environments.

- Whole-team quality: with one QA engineer for two developers, developers write unit and contract tests and fix the build; QA engineers focus on risk analysis, test design, exploratory testing and coaching.

- Business in the loop: claims experts, underwriters or actuaries review calculation decision tables, because they are the real source of truth for what a correct payout is.

- Release QA lead: a rotating role per release coordinates cross-team regression and owns the release-gate checklist.

- Incident feedback loop: every production incident gets a root-cause review that answers "which test would have caught this?". That test is added and the area's risk score is updated.

# 9. Implementation Roadmap

| Phase | Key activities | Exit criteria |
| --- | --- | --- |
| 0. Foundation Weeks 1–4 | Risk workshop and register; regression inventory and coverage baseline; metrics baseline from incident history; QA guild formed; tools confirmed | Risk register approved; baseline coverage and metrics published |
| 1. Highest risk first Weeks 5–12 | Health and auto calculation decision-table suites; contract tests on the 5 Tier 1 boundaries; virtual services for payments and assessors; pipeline gates live; dashboard v1 | Tier 1 calculation rules ≥ 60% automated; contracts gating releases; first release decided on the dashboard |
| 2. Broaden Quarter 2 | Property calculation suite; parallel-run harness; remaining integrations; API regression for product modules; critical-journey UI suites; catastrophe-load performance test | Tier 1 ≥ 90%, Tier 2 ≥ 70% coverage; bi-weekly regression < 4 hours; incidents trending to −50% |
| 3. Optimize Quarter 3 onward | Test impact analysis to select tests by change; production synthetic monitoring and reconciliation; resilience testing; continuous risk re-scoring from incident data | Targets in Section 7 met and sustained across two quarters |

# 10. Risks to This Plan

| Risk | Mitigation |
| --- | --- |
| Limited QA capacity (1 per team) slows automation | Developers own lower-level tests; phase work by risk; reclaim Tier 3 manual regression time |
| Legacy systems are hard to automate | Test at the API or adapter boundary; use parallel runs instead of unit tests for legacy logic |
| Business rules are undocumented or disputed | Three-amigos workshops with claims experts; derive rules from historical claims and the parallel run |
| Partner sandboxes are unreliable or limited | Virtual services for daily work; sandboxes used only for the nightly check |
| Flaky tests erode trust in automation | Quarantine policy, flaky-rate metric, fixed ownership |
| Teams resist a central strategy | Start with the incident data, show early wins on Tier 1, let teams keep working tools |

# 11. Conclusion

The platform's quality problem is one of focus, not effort. Effort is spread evenly while risk is concentrated in calculation and integrations. Scoring risk, automating those two areas first and measuring coverage and outcomes turns testing from a uniform manual activity into an evidence-based release decision. The first four weeks need no new tools, only a risk workshop and a coverage baseline, so the organization can start immediately and judge the results within the first quarter.

# Appendix A: Sample Test Cases

Representative Tier 1 and Tier 2 cases showing the depth this strategy expects.

| ID | Tier | Scenario | Expected result |
| --- | --- | --- | --- |
| TC-HLT-CALC-014 | Tier 1 | Health claim of 1,000; member has 100 of a 1,000 deductible remaining; 20% co-insurance | Member pays 100 + 180 = 280; plan pays 720; deductible marked met |
| TC-HLT-CALC-022 | Tier 1 | Claim pushes member past the annual out-of-pocket maximum | Member share stops exactly at the maximum; plan pays the rest; later claims in the year pay at 100% |
| TC-AUTO-CALC-007 | Tier 1 | Repair estimate exactly at the total-loss threshold | Vehicle declared total loss; payout = actual cash value − deductible − salvage |
| TC-PROP-CALC-021 | Tier 1 | Replacement-cost policy before repairs are complete | Initial payout = actual cash value; holdback released only after proof of repair |
| TC-INT-PAY-003 | Tier 1 | Payment gateway times out after accepting the request; platform retries | Same idempotency key used; exactly one disbursement; claim status "Paid" |
| TC-INT-ASR-009 | Tier 1 | Assessor estimate arrives with a missing mandatory line item | Message rejected to the dead-letter queue; alert raised; claim shows "Awaiting estimate" |
| TC-INT-POL-004 | Tier 1 | Policy endorsed mid-term; loss date falls before the endorsement | Coverage checked against the policy version in force on the loss date |
| TC-SEC-ROLE-005 | Tier 2 | Assessor attempts to approve a payment through the API | Request refused (403); attempt logged in the audit trail |
| TC-UX-FNOL-002 | Tier 2 | Customer files a claim on mobile with 10 photos on a slow connection | Submission completes or resumes; confirmation number shown; no duplicate claim |